## Slide 1
ROADMAP
Build the report-to-POC pipeline in four phases.
Extract POC-worthy solutions, build a POC from them, connect the two parts, then apply whole-pipeline V-model tests and skill safety.
Build rule
Each phase keeps testing agents and thought playback active. The main job progresses while humans can inspect AI reasoning, outputs, and test evidence.
1
Extract
2 wks
2
Build POC
2.5 wks
3
Integrate
2 wks
4
V-model + safety
2.5 wks
AI4Research 4-phase build plan
01

## Slide 2
OPERATING MODEL
AI manages the workstream while tests and thought playback run through every phase.
The main stream job advances the artifact pipeline. Side rails continuously test outputs and summarize agent reasoning for human review.
AI4Research 4-phase build plan
02
AI workstream loop
extract -> build -> integrate -> system-test -> harden
Planner
plans the next artifact and gate
Artifact writer
writes visible files and diffs
Critic
checks fit against paper claims
Safety auditor
guards skills, tools, and permissions
Test designer
runs local and pipeline-level tests
Builder
builds POC code in small increments
Human control
review, edit, approve, pause, or override at any phase
Thought playback
agent reasoning is summarized into inspectable notes
Testing side rail
test agents run after key outputs while the main job progresses

## Slide 3
FOUR PHASE PLAN
Build the scoped pipeline in four phases, then validate the whole system.
Phase 2 tests the POC itself. Phase 4 applies the V-model to the full extraction-to-validated-POC pipeline.
AI4Research 4-phase build plan
03
Phase 1
1.5-2 weeks
Solution extraction
paper claims
candidate solutions
POC feasibility
human review
Phase 2
2-2.5 weeks
POC build
selected solution
POC V-model
implementation
validation
Phase 3
2-2.5 weeks
Pipeline integration
handoff contract
hidden issues
recovery loops
resume flow
Phase 4
2 weeks
Pipeline V-model + safety
system tests
skill checker
playback checks
final gates
PHASE EXIT RULE
A phase is done only when tests pass, thought playback is visible, the human gate is recorded, and the next phase can consume its artifacts.

## Slide 4
PHASE 1
Achieve accurate extraction of possible POC solutions from the paper.
The first risk is misunderstanding the paper. This phase turns claims, assumptions, and proposed methods into testable POC candidates.
AI4Research 4-phase build plan
04
Phase 1
1.5-2 weeks
Extract POC candidates
parse paper claims
extract possible solutions
map claims to evidence
rank POC feasibility
summarize agent thought playback for human review
DELIVERABLE SHAPE
paper_analysis.md
solution_candidates.md
claim_map.md
poc_feasibility_review.md
thought_playback.md
human_review.md
extraction_tests.md
TESTS AND EXIT
Completeness check
major paper claims are represented in the extraction
Traceability check
each candidate links back to claims, assumptions, and citations
Hallucination check
unsupported solutions are flagged before the build phase
Exit
human approves a shortlist of POC-worthy solution candidates

## Slide 5
PHASE 2
Build a successful POC from the selected solution candidate.
This phase applies the V-model locally to the POC: requirements map to acceptance tests, design to integration tests, and code to unit tests.
AI4Research 4-phase build plan
05
solution_candidates.md
phase 1
selected_solution.md
human approved
poc_scope.md
your side
requirements.md
your side
design.md
your side
POC code
your side
test_results.md
your side
validation_report.md
your side
POC-LEVEL V-MODEL TESTS
requirements -> acceptance tests
design -> integration tests
code -> unit tests
test agent runs after key implementation steps
validation compares POC behavior to the selected claim
thought playback explains build decisions to humans

## Slide 6
PHASE 3
Connect extraction and POC build, then expose hidden integration issues.
This phase proves the two parts work together and focuses on handoff failures, ambiguity, state recovery, and human intervention behavior.
AI4Research 4-phase build plan
06
Integration focus
handoff_contract.md
pipeline_run_log.md
failure_modes.md
integration_review.md
human_resume_tests.md
thought_playback.md
recovery_plan.md
Hidden issue routing
full run
detect issue
revise contract
resume pipeline
rerun tests
TESTS AND EXIT
full paper-to-POC run
ambiguous solution handoff test
failed build recovery test
human edit and resume test
thought playback completeness check
Exit
extraction output reliably feeds POC build without hidden context

## Slide 7
PHASE 4
Apply the V-model to the entire pipeline and implement skill safety checking.
Phase 4 validates AI4Research as a system, not just one POC. It checks pipeline requirements, pipeline design, modules, skills, and human visibility.
AI4Research 4-phase build plan
07
Pipeline acceptance
report to validated POC, with human gates and visible evidence
Pipeline integration
extraction, selection, build, tests, review, and resume flow together
Pipeline modules
extractor, validator, builder, test agent, playback summarizer
Skill safety
manifest, permissions, tool side effects, and tests checked
Thought playback
human-readable summaries preserved at each gate
Final review
accept, revise, or reject the pipeline with evidence
BUILD ADDITIONS
pipeline-level V-model harness
skill safety checker
agent playback verifier
system acceptance suite
EXIT CRITERIA
pipeline acceptance tests pass
integration handoffs are verified
unsafe skills are blocked
human playback and approvals are recorded

## Slide 8
CROSS-PHASE CONTROLS
Human intervention, visible AI outputs, testing agents, thought playback, and skill safety run across every phase.
The main stream job moves forward, while side rails continuously test, audit, and make agent reasoning visible.
AI4Research 4-phase build plan
08
Human gate
Visible AI output
Testing agents
Thought + safety
Phase 1
approve candidate shortlist
analysis + candidates
extraction tests
claim trace playback
Phase 2
approve selected solution
design + POC diffs
POC V-model tests
build thought playback
Phase 3
approve handoff fixes
run logs + failures
integration tests
resume and issue playback
Phase 4
accept / revise / reject
pipeline evidence
system V-model tests
skill safety audit
Invariant
Testing agents and thought playback are not separate final tasks. They operate continuously as the main workflow progresses.

## Slide 9
OWNERSHIP INTERFACE
Your responsibility is the research-report-to-validated-POC pipeline.
The handoff from your colleague is the research report. Your pipeline extracts possible solutions, builds a POC, integrates the flow, and validates the whole system.
AI4Research 4-phase build plan
09
colleague
Topic to research report
topic intake
technology scan
research report
citations and claims
research_report.md contract
problem
proposed solutions
claims
assumptions
validation target
cited evidence
you
Report to validated POC pipeline
candidate extraction
POC build
pipeline integration
system V-model + safety

## Slide 10
FINAL STATE
Success means the pipeline can prove both POC correctness and system reliability.
Phase 2 validates the generated POC. Phase 4 validates the full extraction-to-build pipeline, including skill safety and human-readable agent playback.
AI4Research 4-phase build plan
10
Final run package
paper_analysis.md
solution_candidates.md
requirements.md
design.md
poc_test_results.md
pipeline_v_model.md
skill_audit_report.md
thought_playback.md
Decision gate
accept
POC and pipeline evidence support the claim
revise
candidate, POC, handoff, or safety layer needs another loop
reject
POC fails or pipeline is unreliable / unsafe
NORTH-STAR CHECK
solutions were extracted accurately
POC-level V-model tests passed
pipeline-level V-model tests passed
thought playback was visible at every phase
skill safety checker blocked unsafe usage
Mature outcome
validated POC plus a tested, inspectable, and safer pipeline